# ERP Module Access Outage — Incident Report

Project: Indus ERP (INDUS OS)

Primary date: 18 September 2026

Status: Resolved (platform healthy; app defenses in place; remaining items are deploy/commit of local fixes where not yet live)

Audience: Product, IT, engineering

This report covers three instances of the same event timeline:

Before the incident — normal design and assumptions

During the incident — what broke, where it showed up, and how it was handled

After the fixes — what changed and how we prevent a repeat

Each instance is answered with Why / When / Where / What / How.

## Executive summary

Users (including Super Admins) temporarily lost ERP module navigation and saw settings-only / “no access” behaviour. Database rows for assigned access were largely still correct. The outage was driven by Supabase PostgREST (data API) becoming unhealthy, while Auth continued to work. The frontend then fell back to a “pending signup” profile stub and, in some paths, kept that stub sticky, which stripped the UI of modules even after the database recovered—until caches were cleared and/or defenses were applied.

Separately, while building clearer platform health visibility, we found two undeployed Edge Functions used for bulk user management; those were deployed the same day.

# Instance 1 — Before the incident

## Why

The product needed a safe path for:

New logins that exist in Auth but are not yet assigned a team / modules

Preventing accidental privilege escalation during self-signup or incomplete profile creation

Keeping Super Admin and assigned users on their real module set once IT grants access

So the system introduced:

| Concept | Intent |
| --- | --- |
| profiles.module_access_pending | true = “login exists, wait for IT to assign access” |
| Settings-only / pending stub | Temporary UI when a real profile cannot be loaded yet |
| login-check Edge Function | Ensure a profile row exists on login |
| Client profile cache (Auth context) | Faster loads; survive brief network blips |

Assumption (pre-incident): If Auth works and a profile row exists with team/modules/role, the SPA will always show those modules. Pending was treated as a strong “settings only” signal, without always checking whether the user already had assigned access.

## When

Ongoing design state up through 17 September 2026 (including User Management / P&L access work in commit 7b1c55e) and into the morning of 18 September 2026, before PostgREST degradation became user-visible.

## Where

| Layer | Location |
| --- | --- |
| Database | public.profiles — role, team, allowed_modules, allowed_sub_modules, module_access_pending |
| Edge | supabase/functions/login-check (and related admin user functions) |
| SPA access math | src/config/roles.js → getAccessibleModules |
| Session / profile sync | src/contexts/AuthContext.jsx, src/lib/loginFlow.js, src/lib/authSessionUtils.js, src/lib/safeSelfProfile.js |
| Navigation | src/contexts/Layout.jsx |
| Hosting / data plane | Supabase project wbyzhknaqcjqqtwopupl — Auth vs REST (PostgREST) |

## What

Normal happy path

User signs in → Auth issues session.

App loads profile from REST / login-check.

getAccessibleModules(profile) builds the module set from role, team, and allowed modules.

Layout shows those modules.

Pending path (by design)

New or unassigned user → module_access_pending = true, empty modules.

UI shows settings-only / limited access until an admin assigns team/modules and clears pending.

Resilience path (by design, but incomplete)

If profile fetch fails, app may build a safe signup stub (safeSelfSignupProfileFields) with module_access_pending: true.

That stub was meant for “no profile yet,” not for “DB is down for an already-assigned user.”

## How

Access was computed client-side from the in-memory / cached profile. There was no independent System status view that clearly separated:

Auth healthy vs Database (REST) healthy

“Slow” vs “Down” per service group

Operators relied on console errors, Supabase dashboard, and user reports.

# Instance 2 — During the incident

## Why

Two failure modes stacked:

### A. Platform (root trigger)

Supabase PostgREST / database API became slow or unavailable (timeouts; stuck idle-in-transaction style symptoms; later project recovery / restart). Auth could still succeed, so users could “sign in” while profile reads/writes timed out or returned 504.

### B. Application (amplifier)

When REST failed:

Profile sync could not refresh the real row.

Code paths could apply or retain an empty pending stub (settings-only).

Access logic treated module_access_pending === true as hide modules, even when the real DB row still had Super Admin / team / allowed_modules.

Cached / sticky session state made the stub feel permanent until hard refresh, storage clear, or successful re-sync.

So users experienced “everyone lost modules” even though assignments in `profiles` were often still present.

Secondary symptoms the same day:

Invalid refresh token / session churn when Auth recovery and client storage got out of sync

Confusing console noise while probing APIs

Health checks showing Edge Functions admin-bulk-create-users / admin-bulk-delete-users as Down (they were never deployed, not corrupted by the outage)

## When

18 September 2026 (local / IST working day), roughly:

| Phase | What happened |
| --- | --- |
| Onset | Users report all ERP modules gone; Settings-only / no access |
| Investigation | DB check: e.g. Super Admin (super_admin_pro) still correct; module_access_pending false on that row — proves UI ≠ DB |
| Parallel failures | Auth OK; REST timeouts / 504; refresh token errors |
| Platform ops | Paid plan: Pause unavailable; recovery via project restart / stuck query termination as applicable |
| Stabilisation | REST healthy again → modules return once clients re-fetch real profiles |
| Same-day follow-ups | App defenses coded; System status UI; undeployed bulk Edge Functions deployed |

Exact wall-clock start/end for PostgREST may be confirmed in Supabase project logs / metrics for that day.

## Where

| Symptom | Where it appeared |
| --- | --- |
| No modules in sidebar | Browser SPA (Layout + getAccessibleModules) |
| Login succeeds but empty ERP | Auth OK; REST path failing |
| Sticky “no access” after DB recovered | Client profile cache / AuthContext merge rules |
| 504 / timeouts | Calls to Supabase REST (/rest/v1/...), config/profile fetches |
| Invalid refresh token | Browser storage + Auth refresh |
| Operator confusion | No plain-language “Database down vs Auth up” board until System status work |
| Bulk user Edge “Down” | Direct browser → functions/v1/admin-bulk-* (404 / CORS on preflight because not deployed) |

Not the primary failure location: Role tables wholesale wiped; accidental mass revoke of allowed_modules for all users (investigation contradicted that for key accounts).

## What

Observable behaviour:

Signed-in users see little or no module navigation.

Super Admins affected the same way as executives — strong signal of client pending/stub logic, not “lost Super Admin in DB.”

Clearing session / waiting for REST recovery / hard refresh restored access when the platform was healthy again.

Local engineering changes were not yet required to be live for recovery once REST recovered; they harden against the next event.

## How (response during the event)

Verify data, don’t guess UI — service-role / SQL checks on profiles for affected users.

Split Auth vs REST — confirm Auth health endpoint vs REST timeouts.

Platform — inspect stuck sessions / idle transactions; restart project if needed (paid: use Restart, not Pause).

Client — clear bad session/local profile cache when refresh tokens are invalid.

Engineering — implement defenses so a future REST blip cannot overwrite a good profile with a pending stub; add System status for non-technical operators.

Deploy gap found via health UI — deploy admin-bulk-create-users and admin-bulk-delete-users.

# Instance 3 — After the fixes

## Why

Goals after recovery:

Never hide assigned access because of a stale or stub module_access_pending.

Never replace a real profile with an empty pending signup stub when sync fails.

Make login-check safe so upserts do not wipe existing profile fields (ignoreDuplicates / conflict behaviour).

Give operators a simple status board (Healthy / Needs attention / Problems) with click-through to which checks are slow or down.

Close real deploy gaps (bulk Edge Functions) exposed by that board.

## When

| Work | Timing |
| --- | --- |
| Access defenses + restore SQL migration | 18 Sep 2026 (local changes; commit/deploy to production as release process allows) |
| System status (API health) UX | Same day — overview cards, detail popup (portal to document.body) |
| Probe noise reduction | Same day — avoid POST {} validation 400 spam; treat reachability correctly |
| Edge Functions deploy | 18 Sep 2026 ~06:10 UTC — admin-bulk-create-users, admin-bulk-delete-users ACTIVE |
| User confirmation | Later same morning IST — “error fixed and up running” |

## Where (artefacts)

| Change | Path / target |
| --- | --- |
| Pending vs assigned access | src/config/roles.js — profileHasAssignedAccess, isEmptyPendingAccessStub, getAccessibleModules |
| Auth sync / no stub overwrite | src/contexts/AuthContext.jsx, src/lib/loginFlow.js, src/lib/authSessionUtils.js |
| Soft-fail config / session | src/lib/supabase.js and related session helpers |
| Login-check upsert safety | supabase/functions/login-check/index.ts (ignoreDuplicates: true on conflict) |
| Data cleanup (optional run) | supabase/migrations/20260918100000_restore_assigned_module_access.sql — clears pending only where team/modules/Super Admin already exist |
| Tests | tests/rolesAccess.test.js (and related) |
| System status UI | src/pages/apiMonitoring/* — overview, card click modal, probe handlers |
| Edge deploy + JWT config | Supabase project functions; supabase/config.toml verify_jwt = false for bulk admin functions |
| Layout / P&L visibility | src/contexts/Layout.jsx adjustments as part of access hardening |

## What

Application behaviour now

If a profile has Super Admin / team / allowed modules → show that access even if module_access_pending was incorrectly true.

Empty pending stub is recognised and must not replace a richer cached/real profile.

Login-check should not silently clobber existing profile rows on conflict.

Operators open System status, click Business tools (etc.), and see named Down/Slow checks.

Bulk create/delete Edge Functions are deployed and reachable; health no longer falsely flags them as missing.

Platform behaviour

After REST recovered, assigned users see modules again without needing a mass re-grant of permissions.

## How (operate going forward)

### Immediate ops checklist (if modules vanish again)

Open System status — is Database red while Sign-in is green? → treat as REST/platform, not “everyone’s roles were deleted.”

In Supabase: Auth health vs REST; look for stuck transactions / high latency; Restart project if needed (paid).

Spot-check profiles for a known Super Admin: role/team/modules vs UI.

Ask affected users to Refresh all / hard refresh; clear site storage only if refresh token errors persist.

If pending flags are stuck in DB for assigned users, run (or re-run) the restore migration logic — it only clears pending where access is already assigned.

### Release checklist

[ ] Commit and deploy SPA access defenses to the environment users hit.

[ ] Deploy login-check if the ignoreDuplicates change is not yet live.

[ ] Apply 20260918100000_restore_assigned_module_access.sql on environments that still have stuck pending flags.

[ ] Keep Edge Function deploys in the release checklist when new admin functions are added (do not wait for a health red).

### Prevention principles

| Principle | Practice |
| --- | --- |
| Auth ≠ Database | Monitor both; UI should say “data service slow/down,” not only “login failed.” |
| Pending is for unassigned only | Never let pending override Super Admin or already-assigned modules. |
| Fail closed on privileges, fail open on display of known grants | Don’t invent modules; don’t erase known grants on timeout. |
| Stub is not truth | Never persist a signup stub over a previously good profile. |
| Deploy what you monitor | Health checks that point at Edge Functions imply those functions must be deployed. |

## Root cause statement (one paragraph)

Root cause: Supabase data API (PostgREST) degradation while Auth remained available.

Contributing cause: Client access and profile-sync logic treated failed profile loads / pending stubs as “settings-only,” which hid modules for users who still had valid assignments in profiles.

Resolution: Platform REST recovery restored data plane; application defenses ensure pending/stubs cannot strip assigned access; System status improves detection; missing bulk Edge Functions were deployed.

## Appendix A — SQL restore (intent)

Migration 20260918100000_restore_assigned_module_access.sql:

Sets module_access_pending = false

Only where the row already has Super Admin role, non-empty team, or non-empty allowed_modules / allowed_sub_modules

Does not grant new modules or change roles

## Appendix B — Edge Functions deployed during follow-up

| Function | Status before | Action |
| --- | --- | --- |
| admin-bulk-create-users | Not listed / unreachable (CORS on preflight) | Deployed --no-verify-jwt |
| admin-bulk-delete-users | Same | Deployed --no-verify-jwt |

Auth is still validated inside the function; gateway JWT verify remains off for ES256 / preflight reliability (same pattern as other admin functions).

## Appendix C — Related commits / references

Pre-incident access work: 7b1c55e (2026-09-17) — User Management / P&L access

Same-day follow-up commit on branch history: 2b85ad9 (2026-09-18) — security / API health related

Local uncommitted / in-progress hardening from this incident may still need explicit production deploy — verify before declaring all environments fully patched.

Document prepared from investigation and remediation on 18 September 2026.